# Text boxes

ITEMS COMPLETED:

-Doors are done & working properly.

-Door alerts seem to be working.

-All 2nd floor plumbing fixed.

-Exit signs are fixed.

-Music room floor is completed.

MEMBERS PRESENT:

Noelle Short

Liz Hosley

Eric Hample

Julie Puterko

NEXT MEETING:

Date: March 2, 2023

Time:  9am

Location: Noelle’s office

NEXT AGENDA:

_________________________________________________________________________________________________________________________________________________________________________________________________________________________________

DISCUSSION HIGHLIGHTS:

Capital Project – To Be Done:

-Parking lot striping-Complete - In the summer the crosswalk from parent parking will be completed.

-Tennis court will be fixed in the spring – talk about changing line colors.

-Replacement speakers for the beeping going on with the fire system.

Other Business

- We have received quote from John at Nu Flow. Reaching out to B.J. Queen for a quote for the excavation part of the repairs.

- Heating computer sensors need to be checked for the bathrooms and lower lobby.

-Fuel oil will be purchased from petroleum traders.

-Fuel tank replacement will be ordered in January to be replaced over spring break. This is a heated tank so there will not be a need to switch fuel sources.

- Bus quotes have been received and approval from board has been granted. Talk of five year bus leases was mentioned.

-Fire panel is not fixed waiting to hear back on the status of when it will be.

- Phase two with ceiling and lighting for drop ceilings, to be discussed.

-Meeting with Wayne Williams to take place sometime next week before 11 am.

-Over February break the cleaner for the promethean boards will be distributed.

-Softball field needs town permission.

Summer Paint Schedule

-Lower lobby and the boy’s locker room

Summer Repairs

-Take projectors down from all rooms, repair where it was.

-Hopscotch - Ideas for something different?

RECORDER:  Julie Puterko

DATE:	February 2, 2023

LLCS Minutes

Team Name: Maintenance Committee

FACILITATOR:  Noelle Short